ScripVault - Capstone Requirements Comparison & Feature Audit

upGrad KnowledgeHut Fullstack Development Bootcamp (JavaScript / MERN Stack)

Project Name: ScripVault (Stock & Mutual Fund Advisory Platform)
Date: July 29, 2026 | Author: Varun Akshay

# 1. Executive Summary & Audit Overview

This document provides a comprehensive, feature-by-feature evaluation of the current ScripVault codebase against the official upGrad KnowledgeHut Capstone Project Guidebook requirements for the Stock Market Project track.

Overall Project Completion Status: ~85% COMPLETE
Core authentication, portfolio management, dashboard summaries, explore scrips dataset, watchlist, and expert advisory query submission are fully functional. Key remaining tasks include implementing real-time price streaming via WebSockets/SSE for stock charts and configuring Express static asset serving for monolithic production deployment.

# 2. Institution Requirements Comparison Checklist

| Req ID | Requirement Category | Institution Specification (upGrad) | Current Implementation Status | Action Plan / Status Note |
| --- | --- | --- | --- | --- |
| REQ-01 | User Accounts & Auth | Visitors can sign up and login with email ID & password. JWT authorization for protected routes. | ✅ COMPLETED (100%) | JWT login & signup implemented. Lowercase & trim normalization added in server/routes/auth.js. |
| REQ-02 | User Dashboard - Net Worth | Display user's net worth based on investments held (arbitrary or dynamic figure). | ✅ COMPLETED (100%) | Net worth summary cards and chart implemented in Dashboard.js. |
| REQ-03 | User Dashboard - Market & Invested Value | Display total Market Value and total Invested Value of purchased stocks on dashboard. | ⚠️ PARTIALLY DONE (85%) | Basic investment metrics display; enhancement needed to explicitly show Market Value vs. Invested Value totals. |
| REQ-04 | Portfolio Management | Categorized list of stocks & mutual funds held. Support One-time and SIP investment flows. | ✅ COMPLETED (100%) | Portfolio.js & Investments.js handle holdings list and One-time/SIP investment additions. |
| REQ-05 | Profile Management | Allow users to update phone number, password, and postal address details only. | ✅ COMPLETED (100%) | Profile.js & profile.js API enable editing phone, password, and address details. |
| REQ-06 | Explore Scrips & Fake API | Search and add scrips/stocks. Express backend API produces fake dataset of scrips. | ✅ COMPLETED (100%) | Explore.js & GET /api/explore serve 15+ pre-seeded stocks, mutual funds, ETFs, and NFOs. |
| REQ-07 | Financial Categories | Home/Explore selection for Mutual funds, Fixed deposits, ETFs, NFOs, NPS. | ✅ COMPLETED (90%) | Filter tabs for Mutual Funds, Stocks, ETFs, NFOs, FDs, NPS integrated on Explore page. |
| REQ-08 | Real-Time Price Streaming & Charts | Provide chart of stock with Buy/Sell buttons. Use WebSockets or SSE for random price updates (1y, 3y, 5y returns). | ❌ YET TO BE DONE (30%) | High Priority: Implement WebSockets (Socket.IO) or SSE endpoint for real-time updating stock quotes and live chart updates. |
| REQ-09 | Watchlist Feature | Mark scrips from Explore as 'Watchlist' and display on dashboard/watchlist view. | ✅ COMPLETED (100%) | Watchlist.js & watchlist.js API allow adding, viewing, and deleting saved scrips. |
| REQ-10 | Ask Experts Advisory | Suggest portfolios based on needs (long-term, short-term). Log queries for backend/admin view. | ✅ COMPLETED (85%) | AskExperts.js & POST /api/ask-experts/submit-query allow submitting queries with expert responses. |
| REQ-11 | Monolithic Production Serving | Express backend must serve static frontend React build (`/build`) on root `/` route. | ⏳ PENDING SETUP (50%) | Medium Priority: Configure express.static in server/index.js to serve react build for monolithic deployment. |

# 3. Detailed Feature Breakdown & Action Items

1. Real-Time Price Streaming (SSE / WebSockets)
Institution Requirement: Page 13 states that while exploring stocks, the app must provide real-time price updates using WebSockets or SSE for 1y, 3y, and 5y return charts with Buy/Sell actions.
Action Required: Add a Server-Sent Events (SSE) or Socket.IO module in Express backend to broadcast price changes every 3-5 seconds, and update Explore.js to render live chart updates with Buy/Sell triggers.

2. Express Monolithic Static Build Serving
Institution Requirement: Page 5 & 7 state that the Express backend must expose APIs on /api while serving the React production build (`scripvault-frontend/build`) on the root `/` route for simple monolith deployment.
Action Required: Add `npm run build` step to package.json and configure `express.static(path.join(__dirname, '../scripvault-frontend/build'))` in `server/index.js`.

3. Dashboard Market Value vs. Invested Value Enhancement
Institution Requirement: Page 13 specifies that the Dashboard should explicitly show Market Value of stock purchased and Invested Value of stock purchased.
Action Required: Enhance `Dashboard.js` summary metrics to display explicit side-by-side 'Invested Value' vs 'Current Market Value' breakdown cards calculated from user portfolio holdings.

4. Deployment & GitHub Submission Preparation
Institution Requirement: Page 8 specifies that a clean GitHub repository and deployment URL must be ready for submission.
Action Required: Verify environment variables, update README.md with comprehensive installation and API endpoint tables, and confirm single-command startup.